CAPSTON DESIGN EGR4402

Document: Capstone Project Proposal

Project Title: Hybrid Quantum-Classical Fraud Sentinel: QCBM-Powered Anomaly Detection

Student Name:  Mohamed Amine Harchi

Student ID: 102711

Degree Program: e.g., Bachelor of Science in Computer Science

Date of Submission:  07/02/2026

Submitted To: Dr. Fouad Mohammed Abbou.

# Project Lifecycle Overview

| Phase | Description | Key Activities |
| --- | --- | --- |
| Phase 1: Project Definition & Proposal | Identify the problem, scope, and goals | Define the network anomaly detection problem; review literature on classical and quantum ML; analyze stakeholders/users; set SMART objectives; draft project plan. |
| Phase 2: Requirements & Specification | Define detailed software and research requirements | Gather functional and non-functional requirements; specify data, performance, and security needs; develop use cases (e.g., experiments on UNSW-NB15, CIC-IDS2017). |
| Phase 3: Design & Architecture | Design system architecture and components | Create system and module diagrams; define data flows and interfaces; design preprocessing, classical and quantum model modules; select algorithms and tools. |
| Phase 4: Implementation & Prototyping | Develop and integrate code modules | Implement preprocessing, classical baselines, and quantum circuits; use version control; build an end-to-end prototype; perform initial unit and module tests. |
| Phase 5: Testing & Validation | Verify correctness, performance, and robustness | Run unit and integration tests; benchmark classical vs quantum models; measure accuracy, precision, recall, F1, false positive rate, and runtime; fix issues. |
| Phase 6: Finalization & Delivery | Document and present the final solution | Produce technical documentation and user instructions; write the final report; prepare demo and presentation; summarize findings, limitations, and future work. |

- Abstract/Executive Summary

Modern computer networks generate large volumes of complex traffic data, making accurate and timely anomaly detection a critical challenge in cybersecurity. Classical machine learning approaches, while effective, often struggle with high-dimensional feature spaces and subtle correlations present in network behavior. This capstone project explores quantum-enhanced network anomaly detection as an alternative paradigm that leverages quantum computing principles to improve detection performance, aligning with growing industry efforts by leaders such as IBM, who heavily invest in quantum-safe cybersecurity and post-quantum cryptography roadmaps. A hybrid quantum–classical framework is proposed, in which classical preprocessing and feature reduction are combined with variational quantum circuits for anomaly classification. Quantum circuits are employed to encode network traffic features and learn decision boundaries that are difficult to capture using purely classical models. The proposed approach is evaluated on benchmark intrusion detection datasets such as UNSW-NB15 and CIC-IDS2017 and compared against classical baseline models using metrics including accuracy, precision, recall, and false positive rate. The findings indicate that the quantum models achieve competitive performance and, in some cases, improved recall on subtle attack patterns, suggesting that quantum computing may play a meaningful role in the future of network security as quantum hardware, simulators, and quantum-safe security platforms from major vendors continue to evolve.

- Introduction & Background

  - Problem Statement

Modern networks generate large, complex traffic streams that make detecting anomalies and cyberattacks both challenging and time-critical. This project investigates whether a hybrid quantum–classical anomaly detection framework can better capture subtle attack patterns than purely classical machine learning models

  - Project Context

The work sits within cybersecurity and computer science, building on existing intrusion detection systems that use machine learning and deep neural networks. It extends this landscape by incorporating quantum machine learning, specifically variational quantum circuits, to explore their suitability for network anomaly detection.

  - Intended Audience/Beneficiaries

The main beneficiaries are cybersecurity teams and organizations seeking more robust intrusion detection capabilities. Researchers, students, and practitioners in cybersecurity and quantum computing also benefit from insights into how quantum methods can complement existing security tools.

  - Methodology

The project will follow an Agile methodolgy. Each iteration will cover data preprocessing, model design, simulation of quantum and classical models, and evaluation, with results from one cycle guiding refinements in the next.

- Literature Review / Existing Solutions

Recent research on network anomaly detection is dominated by classical machine learning–based intrusion detection systems (IDS) using models such as random forests, SVMs, and deep neural networks on datasets like UNSW-NB15, CIC-IDS2017, and NSL-KDD. These achieve good accuracy but often struggle with very high-dimensional data, evolving attack patterns, and maintaining low false positive rates.

Quantum machine learning has emerged as a complementary direction, with quantum SVMs and variational quantum circuits explored for anomaly detection and intrusion detection, showing competitive performance and potential advantages in representing complex patterns, although work is still largely experimental. Existing studies also highlight gaps: limited access to scalable quantum hardware, a lack of standardized benchmarks for QML in cybersecurity, and few fully integrated hybrid quantum–classical IDS pipelines. This project aims to address these limitations by implementing and rigorously evaluating a concrete hybrid framework on standard IDS datasets, directly comparing quantum models with classical baselines and focusing on metrics such as accuracy, recall, precision, and false positive rate.

- Innovation & Contribution

  - Core Innovation

The core innovation of this project is an end-to-end hybrid quantum-classical intrusion detection pipeline that applies variational quantum circuits directly to real network intrusion datasets and rigorously benchmarks them against tuned classical baselines using the same feature space and metrics. Unlike many prior works that either use synthetic data, toy problems, or treat the quantum model in isolation, this project tightly integrates classical preprocessing and dimensionality reduction with quantum circuits in a way that can be realistically plugged into existing IDS workflows. The design emphasizes practical deployment considerations such as feature engineering, threshold selection, and evaluation of false positive rates, so that quantum models are not just demonstrated in principle, but tested as drop-in components within a standard security analytics stack.

  - Value Proposition & Differentiation

| Feature/Aspect | Existing Solutions | Innovative Approach |
| --- | --- | --- |
| Algorithm efficiency | Classical ML models: performance degrades on very high-dimensional or complex patterns | Quantum circuits on reduced features may model complex boundaries more compactly and efficiently in some cases |
| Detection Capability | Good overall accuracy but can miss subtle or evolving attack patterns | Designed to better capture non-linear, subtle anomalies via quantum feature encoding and VQCs |
| Integration | Standalone classical models, not “quantum-ready” | Quantum module that plugs into a familiar classical preprocessing and evaluation pipeline |
| Cost | Relies on existing ML stacks, limited exploration of quantum approaches | Uses expensive simulators and open-source quantum frameworks to experiment without hardware purchase |

  - Expected Impact & Contribution

- Academic Contribution:

This project contributes to the growing body of work at the intersection of quantum computing, machine learning, and cybersecurity by presenting and empirically evaluating a concrete hybrid quantum–classical framework for network anomaly detection on real intrusion detection datasets. It helps clarify, with experimental evidence, where variational quantum circuits can match or outperform classical models, and where their limitations lie, thereby informing future research on quantum model design, feature encoding strategies, and benchmarking practices in quantum security analytics.

- Practical Contribution:

From a practical standpoint, the project offers a prototype architecture that security teams and technology providers can use as a blueprint for experimenting with quantum-enhanced intrusion detection without redesigning their entire infrastructure. It provides early, actionable insights into how quantum machine learning might strengthen real-world network defenses as quantum hardware and simulators mature, supporting organizations that want to be “quantum-ready” in their cybersecurity posture.

- Project Objectives & Goals

  - Primary Objective

The primary objective of this project is to design, implement, and evaluate a hybrid quantum-classical network anomaly detection framework that uses VQCs and classical preprocessing to assess whether quantum machine learning can provide competitive or improved detection performance compared to established classical intrusion detection models.

  - Specific Goals (SMART Criteria)

- Goal 1: To implement and test the proposed hybrid anomaly detection algorithm, including classical preprocessing and quantum circuit–based classification, on at least two benchmark intrusion detection datasets (e.g., UNSW-NB15, CIC-IDS2017) by the end of the project timeline.

- Goal 2:  To achieve equal or better anomaly detection performance than a tuned classical baseline (e.g., random forest or neural network) in terms of recall on attack traffic, while maintaining a false positive rate at or below a predefined threshold (for example, ≤35%), as measured on the test sets.

- Goal 3: To develop a reproducible experimental pipeline (data preprocessing, model training, evaluation scripts) with automated execution using configuration files or notebooks, enabling end-to-end runs without manual intervention.

- Goal 4: To document the system design, experimental setup, and evaluation results in a comprehensive technical report and accompanying presentation, clearly outlining methodology, findings, limitations, and recommendations for future work.

- Methodology / Technical Approach

The implementation is centered on Python for all core components. For data handling and classical preprocessing, libraries such as NumPy, Pandas, and scikit-learn are used (for scaling, encoding, and PCA).

Quantum models are implemented using a quantum SDK (Qiskit or PennyLane) to define and train VQCs, while classical baselines may use frameworks like scikit-learn or PyTorch. Version control is managed with Git, and experiments are organized in Jupyter notebooks or Python scripts to ensure reproducibility.

At a high level, the architecture consists of four main modules:

- Data & Preprocessing: Handles dataset loading, cleaning, encoding of categorical features, normalization/standardization, and dimensionality reduction (PCA), producing feature matrices suitable for both classical and quantum models.

- Model: Contains implementations of classical baselines (random forest, SVM, neural network, etc) and quantum models (VQCs with defined ansatz, encoders, and measurement scheme).

- Experiment & Evaluation: Orchestrates training, validation, and testing; applies consistent splits and metrics (accuracy, precision, recall, F1, false positive rate) to compare models.

- Interface / Orchestration: Provides configuration files or simple CLI/notebook interfaces to select datasets, models, and hyperparameters, and to run end-to-end experiments.

- Unit Tests: Verify individual functions and components, such as preprocessing steps, data loaders, and metric calculations, ensuring each building block behaves correctly in isolation.

- Integration Tests: Check that the entire pipeline, from raw data through preprocessing to inference with classical and quantum models, works together correctly on small controlled samples.

- Performance Tests: Measure training and inference time, memory usage, and scalability for both classical and quantum models, allowing quantitative comparison of computational cost and efficiency.

- Deliverables

Deliverable 1: A working prototype of the hybrid quantum–classical intrusion detection system, demonstrating the novel quantum-based anomaly detection algorithm on benchmark datasets.

Deliverable 2: A technical paper detailing the innovative method, system architecture, and performance benchmarks compared to classical baseline models.

Deliverable 3: A fully organized source code repository containing all implementation files, configuration scripts, and supporting assets, accompanied by clear technical documentation.

Deliverable 4: A comprehensive set of test results and performance benchmarks, including accuracy, precision, recall, false positive rate, and runtime comparisons for classical and quantum models.

Deliverable 5: Technical documentation, including API documentation (for core modules and model interfaces) and a user manual describing setup, configuration, and how to run experiments end to end.

Deliverable 6: A final project report and presentation slides summarizing the problem, methodology, implementation, evaluation, key findings, limitations, and recommendations for future work.

- Timeline / Project Plan

Provide a timeline. Ensure you have allocated sufficient time for the innovative and therefore higher-risk parts of your project (e.g., "Weeks 5-8: Develop and test novel algorithm").

Table: Project Schedule

| Phase | Major Tasks | Start Date | End Date |
| --- | --- | --- | --- |
| Phase 1: Definition | Problem identification, research | Week 1 | Week 2 |
| Phase 2: Requirements | Requirements gathering, dataset selection, use cases | Week 3 | Week 4 |
| Phase 3: Design | System architecture, model design, experiment planning | Week 5 | Week 6 |
| Phase 4: Implementation | Implement preprocessing, classical baselines, develop and test novel hybrid quantum–classical algorithm, unit testing | Week 7 | Week 10 |
| Phase 5: Testing | Integration testing, performance benchmarking, result analysis | Week 11 | Week 13 |
| Phase 6: Finalization | Documentation, technical report, slides, presentation prep | Week 14 | Week 16 |

- Resources & Budget

List all required resources. The innovative part of your project might require specific resources.

8.2 Budget

| Item | Quantity | Unit Cost | Total Cost | Justification |
| --- | --- | --- | --- | --- |
| Cloud GPU credits | 100 hours | MAD0.90/hr | MAD90.00 | For training and testing classical and quantum ML models |
| External APIs/datasets | 1 | MAD0.00 | MAD0.00 | Public benchmark IDS datasets used for model evaluation |
| Quantum simulator access | 1 | MAD0.00–50.00 | MAD0.00–50.00 | Access to cloud-based quantum simulators for VQC experiments |
| IBM Quantum computer access | 1 | ~MAD4,800–6,400/min | Depends on usage | Cloud-based QaaS access; ranges from free tiers to the equivalent of about $72–$96+ per minute for high-performance systems |
| Development tools (IDE, Git hosting) | 1 | MAD0.00 | MAD0.00 | Free-tier or academic-licensed tools for development |
| Documentation & reporting tools | 1 | MAD0.00 | MAD0.00 | Tools for writing reports, diagrams, and presentations |

- Potential Risks and Mitigation

| Potential Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Innovative hybrid quantum–classical algorithm does not perform as expected (ex: no gain over classical) | Medium | High | Start with a minimal prototype, iterate quickly, maintain strong classical baselines to ensure a successful project even if quantum models underperform. |
| Quantum toolchain or simulator limitations (API changes, access limits, instability) | Medium | Medium | Use well-supported SDKs, pin versions, design abstraction layers so you can swap platforms if needed, keep a local simulation path where possible. |
| Integration bugs between preprocessing, classical models, and quantum circuits | Medium | Medium | Apply modular design, perform incremental integration, use automated unit and integration tests, conduct regular code reviews. |
| Delays or issues in data availability or quality (e.g., corrupted or incomplete datasets) | Low | High | Download and validate datasets early, keep local copies, prepare backup datasets or synthetic/mocked data for development and testing. |
| Performance and scalability issues (training too slow, exceeding resource limits) | Medium | Medium | Start with smaller subsets, profile runtime and memory, adjust model complexity and batch sizes, plan GPU/simulator usage carefully. |
| Security vulnerabilities in prototype code or data handling | Medium | High | Follow secure coding practices, restrict access to sensitive data, run basic security checks and dependency audits, avoid exposing services publicly. |
| Time overruns on high-risk quantum experiments | Medium | High | Define clear milestones, time-box exploratory quantum work, prioritize must-have features, keep documentation and baselines updated continuously. |

- References

Moustafa, N., & Slay, J. (2015). UNSW-NB15: A comprehensive data set for network intrusion detection systems. 2015 Military Communications and Information Systems Conference (MilCIS), IEEE.

Nielsen, M. A., & Chuang, I. L. (2010). Quantum Computation and Quantum Information. Cambridge University Press.

Biamonte, J., Wittek, P., Pancotti, N., Rebentrost, P., Wiebe, N., & Lloyd, S. (2017). Quantum machine learning. Nature, 549, 195–202.

Schuld, M., & Petruccione, F. (2018). Supervised Learning with Quantum Computers. Springer.

McClean, J. R., Boixo, S., Smelyanskiy, V. N., Babbush, R., & Neven, H. (2018). Barren plateaus in quantum neural network training landscapes. Nature Communications, 9, 4812.

Kingma, D. P., & Ba, J. (2015). Adam: A method for stochastic optimization. International Conference on Learning Representations (ICLR).

Qiskit Development Team. (2023). Qiskit: An open-source framework for quantum computing.

Moustafa, N., & Slay, J. (2016). The evaluation of Network Anomaly Detection Systems: UNSW-NB15 data set. 2016 25th International Conference on Telecommunications (ICT), IEEE.

Buczak, A. L., & Guven, E. (2016). A survey of data mining and machine learning methods for cyber security intrusion detection. IEEE Communications Surveys & Tutorials, 18(2), 1153–1176.

IBM. (2023). IBM Quantum Safe Technology and Roadmap. IBM Corporation.